AI COUNSELLOR SaaS

Master Product Architecture, Database Blueprint and Implementation Roadmap

Version 1.0 — June 2026

Prepared as the permanent reference document for Cursor, Codex and future development agents.

| Product owner | SR World Solutions / IRME |
| --- | --- |
| Commercial model | Managed multi-tenant SaaS; source code not sold |
| Primary stack | Laravel, MySQL, Redis, Reverb/WebSockets, JavaScript widget |
| Primary objective | Configurable AI counselling for education, institutions and healthcare administration |

# 1. Document purpose and authority

This document is the master technical and product reference for building the AI Counsellor platform. Every development agent must read it before making architectural, database, security, billing, deployment or workflow changes. It is intended to prevent the product from becoming a website-specific chatbot or losing multi-tenant, commercial and compliance requirements during agent changes.

Primary use: guide module-by-module implementation and code review.

Change control: major deviations require a written architecture decision record.

Scope: central SaaS platform, embeddable widget, AI orchestration, knowledge base, lead CRM, human handover, billing and integrations.

Non-goal: the first release is not an autonomous medical, legal or guaranteed-admission decision maker.

# 2. Product vision

Build a centrally managed, subscription-based AI Counsellor that an organisation can embed in any website or application. Each client receives an independently branded and configured counsellor while the source code, platform control, updates and suspension authority remain with the product owner.

Central SaaS Platform
  ├─ Super Admin and Billing
  ├─ Tenant Configuration and Data Isolation
  ├─ Embeddable Web Chat Widget
  ├─ AI Orchestration and Knowledge Retrieval
  ├─ Lead Qualification and Human Handover
  ├─ Email / WhatsApp / Payments / Appointments
  └─ Analytics, Audit, Usage and Compliance

# 3. Product objectives

Provide immediate, natural and transparent AI-assisted counselling on client websites.

Collect structured lead information while maintaining a helpful conversation.

Answer only from tenant-approved facts, policies, fees, locations and course/service data.

Perform deterministic preliminary eligibility checks using a rules engine.

Identify high-intent, uncertain or sensitive conversations and transfer them to a human.

Allow the owner to activate, limit, expire or suspend any tenant remotely.

Meter AI, messaging, storage and agent usage for monthly or annual billing.

Support multiple industries through configurable templates rather than hard-coded workflows.

Keep the platform deployable on VPS/cloud; permit restricted cPanel-compatible operation where possible.

Preserve complete conversation, consent, action and audit records.

# 4. Non-negotiable architecture principles

| Principle | Required interpretation |
| --- | --- |
| Multi-tenant by design | Every tenant-owned record is isolated. No query may expose another tenant’s data. |
| Central ownership | Client embeds a widget; source code and platform administration remain central. |
| Provider independence | OpenAI is first provider, but business logic must not depend on one AI vendor. |
| AI proposes; code controls | Eligibility, prices, payments, identity and database actions are validated by application code. |
| Human escalation | The system must always provide controlled transfer to authorised staff. |
| Least privilege | AI and users receive only the tools and records necessary for their current action. |
| Auditability | Every sensitive action, configuration change and automated decision is logged. |
| Configuration over forks | Industry/client variation is handled with templates and settings, not separate codebases. |
| Safe degradation | If AI, Redis or real-time services fail, lead capture and human contact must remain available. |
| No hidden AI | The assistant must disclose that it is an AI-powered assistant in a clear, non-disruptive manner. |

# 5. User roles and access boundaries

| Role | Scope | Main permissions |
| --- | --- | --- |
| Platform Super Admin | All tenants | Create/suspend tenants, plans, usage limits, provider configuration, system audit, support impersonation with audit. |
| Platform Support | Assigned tenants | Troubleshooting and configuration; no unrestricted billing or secret access. |
| Tenant Owner/Admin | One tenant | Branding, domains, users, knowledge, services, agents, integrations, reports. |
| Manager/Senior Counsellor | One tenant or branch | Lead assignment, escalation, quality review, reports, approved overrides. |
| Counsellor/Agent | Assigned queues | View and handle conversations/leads; notes and follow-ups. |
| Content Manager | One tenant | Maintain FAQs, courses, documents and publish versions. |
| Billing User | One tenant | Invoices, plan, usage and payment records only. |
| Visitor/Lead | Public session | Chat, consent, OTP, form completion, payment via secure gateway. |
| API Client | Explicit scopes | Machine access restricted by tenant, key, IP/domain and scopes. |

# 6. Target system architecture

## 6.1 Logical components

| Component | Responsibility |
| --- | --- |
| Public Widget CDN | Loads lightweight JavaScript, theme and localisation; contains no secret keys. |
| Widget Gateway API | Validates tenant key, allowed domain, rate limit and conversation session. |
| Laravel SaaS Core | Authentication, tenancy, CRUD, workflows, billing, APIs and authorisation. |
| Conversation Service | Sessions, messages, status, presence, handover and delivery state. |
| AI Orchestrator | Prompt construction, model routing, tool requests, safety and fallbacks. |
| Knowledge Service | Tenant-approved structured data and retrieval-index management. |
| Rules Engine | Deterministic eligibility, routing, lead scoring and action prerequisites. |
| Integration Layer | Email, WhatsApp, SMS, payment, calendar, CRM and webhooks. |
| Queue/Worker Layer | AI calls, notifications, embeddings, summaries, imports and retries. |
| Real-time Layer | Agent dashboard updates, typing/presence and takeover events. |
| Storage Layer | MySQL, Redis, object storage and encrypted secrets. |
| Observability Layer | Logs, metrics, errors, usage, cost and security events. |

## 6.2 Recommended technology stack

| Layer | Recommended choice | Reason |
| --- | --- | --- |
| Backend | Laravel (current supported release) | Strong authentication, queues, jobs, validation, policies, notifications and ecosystem. |
| Database | MySQL 8+ / compatible managed MySQL | Widely supported on VPS, cloud and cPanel; transactional and familiar. |
| Cache/queues | Redis | Session/cache, queues, rate limiting and real-time support. |
| Real-time | Laravel Reverb/WebSockets | Agent dashboard and live conversation events. |
| Tenant dashboard | Blade + Livewire initially | Faster delivery and simpler maintenance than separate SPA. |
| Public widget | Vanilla TypeScript/JavaScript bundle | Framework-neutral embed for PHP, WordPress, React, Django and static sites. |
| Storage | S3-compatible object storage | Portable documents, exports and tenant assets. |
| Search/RAG | MySQL full text initially; vector service later | Avoid premature complexity; add vector search when content volume requires it. |
| AI | OpenAI adapter first | One stable initial implementation; add providers through common interface. |
| Infrastructure | Docker-supported VPS/cloud deployment | Portable and reproducible; cPanel compatibility remains secondary. |

# 7. Multi-tenancy design

Version 1 will use one application and one primary database with tenant-scoped tables. Every tenant-owned table must include tenant_id. Tenant resolution occurs from authenticated user membership, widget public key, API credential or approved domain mapping.

Global scopes or repository-level tenant filters must be applied consistently.

Authorisation policies must verify tenant ownership even when a record ID is known.

Unique indexes should normally include tenant_id, for example (tenant_id, slug).

Cache keys, queue payloads, exports, logs and object-storage paths must also be tenant-scoped.

Cross-tenant analytics must be available only to platform roles.

Enterprise tenants may later be migrated to isolated databases without changing the business interfaces.

Tenant resolution order:
1. Authenticated tenant membership
2. Widget public key + verified Origin/Referer
3. Scoped API key
4. Signed platform support context
Never accept tenant_id directly from an untrusted browser request as authority.

# 8. Database blueprint

The following is the canonical entity map. Exact column types may evolve through reviewed migrations, but table purpose, tenancy and relationships must remain consistent.

| Table/entity | Scope | Purpose |
| --- | --- | --- |
| tenants | Global | Organisation identity, status, industry template, timezone, locale. |
| tenant_domains | Tenant | Approved websites/apps and verification status. |
| tenant_settings | Tenant | Branding, assistant, operating hours, consent and feature settings. |
| users | Global | Authenticated platform users. |
| tenant_user | Tenant | Membership, role, branch and status. |
| roles / permissions | Global/Tenant | Role-based and granular permission mapping. |
| plans | Global | Commercial plan definitions. |
| subscriptions | Tenant | Plan, billing cycle, start, expiry, grace and suspension state. |
| feature_entitlements | Tenant | Effective limits and enabled modules. |
| usage_records | Tenant | Tokens, conversations, messages, storage, agents and integration usage. |
| widget_keys | Tenant | Rotatable public widget identifiers and status. |
| visitors | Tenant | Pseudonymous browser visitor identity. |
| conversations | Tenant | Channel, lifecycle, lead link, assignment, handover and summary. |
| messages | Tenant | Direction, sender, content, model metadata, delivery and moderation state. |
| conversation_events | Tenant | Open, close, typing, assignment, takeover, escalation and system events. |
| leads | Tenant | Canonical structured prospect/customer record. |
| lead_contacts | Tenant | Verified phones, emails and consent status. |
| lead_qualifications | Tenant | Education, passing year, subjects, marks and other qualifications. |
| lead_preferences | Tenant | Study mode, budget, location, timing and service preferences. |
| lead_status_history | Tenant | Immutable lead-stage transitions. |
| follow_ups | Tenant | Due date, owner, channel, outcome and recurrence. |
| services | Tenant | Client services or counselling categories. |
| courses | Tenant | Course catalogue, duration, mode, fee and intake status. |
| institutions | Tenant | College/university/centre and location details. |
| course_institution | Tenant | Availability, fees, intakes and institution-specific conditions. |
| eligibility_rules | Tenant | Machine-evaluable rules and priority. |
| knowledge_items | Tenant | FAQ, policy, article, answer, status and source. |
| knowledge_versions | Tenant | Versioned approved content and publication history. |
| documents | Tenant | Metadata for uploaded files and processing state. |
| ai_providers | Global | Supported provider definitions. |
| tenant_ai_configs | Tenant | Provider selection, encrypted credentials, budgets and routing. |
| prompt_templates | Global/Tenant | Versioned system and workflow prompts. |
| ai_runs | Tenant | Model call, latency, tokens, cost, result and error. |
| tool_definitions | Global | Approved tool schema and risk classification. |
| tool_executions | Tenant | Requested tool, validated inputs, result and actor. |
| handover_requests | Tenant | Reason, urgency, queue and resolution. |
| integration_connections | Tenant | Encrypted external provider configuration. |
| outbound_messages | Tenant | Email/WhatsApp/SMS queue, template and delivery state. |
| payment_orders | Tenant | Purpose, amount, gateway, lead and status. |
| payment_transactions | Tenant | Gateway verification and immutable transaction record. |
| appointments | Tenant | Availability, booking, attendee and status. |
| webhooks | Tenant | Outbound endpoint, events, secret and state. |
| webhook_deliveries | Tenant | Attempt, response, retry and result. |
| audit_logs | Global/Tenant | Immutable security and business action trail. |
| consent_records | Tenant | Purpose, text version, channel, timestamp and withdrawal. |
| data_requests | Tenant | Access, correction, deletion and export workflow. |

## 8.1 Essential lead and conversation fields

leads
- id, tenant_id, public_reference
- first_name, last_name, status, source, lead_score
- primary_service_id, selected_course_id, assigned_user_id
- pin_code, district, state, country
- qualification_summary, passing_year, study_gap_years
- preferred_study_mode, budget_range, intake_year
- created_at, updated_at, merged_into_lead_id

conversations
- id, tenant_id, visitor_id, lead_id, channel
- status, ai_mode, assigned_user_id, queue_id
- source_url, origin_domain, locale
- started_at, last_message_at, handed_over_at, closed_at
- ai_summary, sentiment, escalation_reason

## 8.2 Duplicate prevention

Normalise Indian mobile numbers to E.164 before matching.

Normalise email case and whitespace.

Do not create a new lead merely because a new conversation begins.

Match by verified phone first, verified email second, then configurable probable-match rules.

Maintain every conversation and source occurrence even when leads are merged.

Require an audited merge operation; preserve a reversible merge trail where practical.

# 9. AI orchestration architecture

The AI model is a reasoning and language component, not the system of record. It receives the minimum context required, retrieves approved knowledge, requests controlled tools and returns a response proposal. The Laravel application validates and executes every action.

Visitor message
  → input validation and moderation
  → tenant/workflow resolution
  → retrieve lead state + relevant approved knowledge
  → build versioned prompt
  → call selected AI provider
  → validate structured response/tool request
  → execute permitted tool through service layer
  → compose final answer
  → persist message, usage, cost and audit
  → emit real-time event

## 9.1 Provider interface

interface AIProviderInterface {
    public function chat(AIRequest $request): AIResponse;
    public function supportsTools(): bool;
    public function estimateCost(AIUsage $usage): Money;
}

Implementations:
- OpenAIProvider
- GeminiProvider (later)
- ClaudeProvider (later)
- DeepSeekProvider (later)

Provider credentials must be encrypted and never exposed to browser code.

Tenant may use centrally billed credentials or its own approved provider key.

Model names, token prices and capabilities must be configuration, not hard-coded business logic.

Fallback routing must never silently use a provider prohibited by the tenant.

All model calls require timeout, retry policy, idempotency and usage logging.

## 9.2 Approved AI tools for early modules

| Tool | Risk | Rule |
| --- | --- | --- |
| search_services / search_courses | Low | Read published tenant catalogue only. |
| get_course_details / fee / documents | Low | Return versioned, currently published facts. |
| lookup_pin_code | Low | Use trusted dataset/service; confirm result with visitor. |
| save_lead_field | Medium | Validate schema, consent and allowed fields. |
| send_mobile_otp | Medium | Rate limit, anti-abuse and provider verification. |
| check_preliminary_eligibility | Medium | Execute rules engine; AI only explains result. |
| request_human_handover | Low | Always permitted within configured workflow. |
| create_callback | Medium | Validate business hours, contact and ownership. |
| generate_inquiry_continue_link | Medium | Signed, expiring, single-purpose token. |
| generate_payment_link | High | Only after server-side prerequisites and fixed order creation. |
| send_email / WhatsApp | High | Consent, approved template, permissions and audit required. |
| update_application_status | High | Human or verified external-system authority required. |

# 10. Knowledge base and content governance

Every answerable fact must belong to a tenant and have publication status.

Knowledge types include FAQ, policy, course, service, institution, location, fee, document checklist and workflow instruction.

Each item should carry source, owner, effective date, review date and confidence/status.

Only approved/published versions may be used in public AI answers.

Fee, intake, recognition and eligibility facts should be structured records, not merely uploaded PDFs.

When no approved answer exists, the assistant must state uncertainty and offer human assistance.

Internet search must not be enabled by default for public counselling answers.

# 11. Conversation and lead-qualification workflow

Open with a configurable welcome message and disclose AI-powered assistance.

Identify intent: service, course, fee, eligibility, documents, existing application or human assistance.

Provide immediate value before requesting excessive contact information.

Collect PIN code and confirm resolved district/state when location is relevant.

Collect qualification, Class 12 passing year, subjects and other qualifications according to workflow rules.

Collect preferred mode: regular, online, distance/open, self-study, hybrid or undecided.

Ask gap-related questions only where relevant; do not treat a study gap as automatic ineligibility.

Collect mobile number and verify through OTP before treating it as verified.

Answer questions from approved data while progressively completing the lead profile.

Run deterministic preliminary eligibility and explain the result with conditions.

Offer secure inquiry continuation, appointment or reservation payment only when prerequisites are satisfied.

Escalate to a human when requested or triggered; provide a concise structured handover summary.

## 11.1 Handover triggers

Explicit request for a human.

Low confidence, missing approved data or repeated failed answer.

Fee negotiation, refund dispute, complaint or legal/regulatory interpretation.

Potential medical diagnosis, prescription or urgent health concern.

Existing application/account issue requiring identity verification.

High-intent lead ready for counselling, document review or payment.

Negative sentiment, abuse or safety concern.

Tenant-configured VIP, geography, course or lead-score condition.

# 12. Embeddable widget specification

One asynchronous script tag with a rotatable public key.

No tenant secret, provider key or database identifier in browser code.

Allowed-domain validation on server for each session.

Responsive, keyboard accessible and usable on mobile.

Configurable theme, logo, assistant name, welcome timing, position and language.

Minimise, reopen, unread badge, timestamps, typing indicator and file restrictions.

Quick replies and structured input controls for PIN, phone, OTP, date and options.

Graceful offline form when AI or live agents are unavailable.

Signed session token, rate limiting, abuse protection and content-size limits.

Cross-domain safe communication; strict CORS and Content Security Policy guidance.

<script async src="https://cdn.example.com/counsellor/widget.js"
        data-widget-key="PUBLIC_TENANT_WIDGET_KEY"></script>

# 13. Subscription, suspension and usage billing

| Area | Required behaviour |
| --- | --- |
| Subscription status | trial, active, grace, past_due, suspended, cancelled, expired. |
| Plan limits | Conversations, AI tokens/cost, agent seats, websites, knowledge storage, integrations. |
| Overage | Configurable block, warning, prepaid credit or metered billing. |
| Suspension | Immediately reject new AI sessions; preserve data; show configurable unavailable/contact message. |
| Expiry | Scheduled job evaluates expiry and grace periods; all transitions audited. |
| API costs | Track per model call. Support platform-managed or tenant-supplied API credentials. |
| Messaging costs | Track WhatsApp/SMS/email provider units separately. |
| Reactivation | Restore access without data loss after payment/approval. |
| Client visibility | Tenant dashboard shows current plan, usage, limit, estimated cost and renewal date. |

# 14. Security, privacy and compliance controls

Use Laravel policies/gates for every tenant-owned resource.

Encrypt provider keys, messaging credentials and sensitive integration secrets at rest.

Use HTTPS everywhere; secure, HTTP-only, same-site cookies for dashboards.

Use CSRF protection for authenticated browser actions and signed tokens for public continuation links.

Rate limit widget sessions, OTP, login, password reset and external integrations.

Do not log raw secrets, OTP values, full payment data or unnecessary sensitive content.

Store consent text version and purpose with timestamp and source.

Provide retention periods, export, correction and deletion request workflows.

Use malware scanning and content restrictions for uploaded documents.

Payment card details must remain with the payment gateway; store only gateway references and verified status.

For healthcare templates, restrict the system to administrative intake, scheduling and information unless an authorised clinical workflow is separately approved.

Backups must be encrypted, tested and tenant-data restoration procedures documented.

# 15. Deployment architecture

| Environment | Position |
| --- | --- |
| Local development | Docker or local PHP/MySQL/Redis; seeded test tenants; no production credentials. |
| cPanel-compatible mode | HTTP dashboard/API, MySQL and cron where available. No guarantee of persistent workers or WebSockets. |
| Primary production | Managed VPS or cloud VM/container with Nginx, PHP-FPM, MySQL, Redis, queue workers, scheduler and Reverb. |
| Scale-out | Separate web, worker, real-time and database tiers; load balancer and shared object storage. |
| CDN | Widget JavaScript and static assets versioned and cacheable; emergency disable/rollback supported. |
| Disaster recovery | Automated backups, restore drills, secrets recovery and documented RPO/RTO targets. |

Recommended production services:
- Nginx / HTTPS
- PHP-FPM Laravel application
- MySQL primary database
- Redis cache and queues
- Supervisor/systemd queue workers
- Laravel scheduler via cron
- Reverb/WebSocket service
- S3-compatible object storage
- Central error monitoring and uptime checks

# 16. Module implementation roadmap

| Phase | Module | Primary deliverables | Exit gate |
| --- | --- | --- | --- |
| 0 | Project foundation | Repository, environments, coding standard, CI, base Laravel app, architecture records. | Clean install and automated baseline checks. |
| 1 | SaaS tenancy | Tenants, users, roles, domains, plans, subscription, suspend/reactivate, audit. | Automated tenant-isolation and authorisation tests pass. |
| 2 | Widget and conversations | Embed script, session gateway, messages, UI, storage, offline/human request. | Works on at least PHP/static/WordPress test pages. |
| 3 | Tenant configuration | Branding, services, courses, institutions, locations, operating hours. | Tenant admin can configure without code changes. |
| 4 | Knowledge base | Items, versions, approval, structured fees/documents/rules, retrieval. | Only published tenant content is retrievable. |
| 5 | AI orchestration | OpenAI adapter, prompts, tools, safety, usage/cost, fallback. | Model cannot bypass tool/service validation. |
| 6 | Lead qualification | PIN, qualification, subjects, passing year, gap, mode, mobile OTP, deduplication. | Structured lead is produced from tested conversations. |
| 7 | Human agent dashboard | Queues, live updates, assignment, takeover, notes, summary, follow-ups. | Agent can continue without losing context. |
| 8 | Billing and entitlements | Limits, metering, warnings, overage, invoices/payment status. | Suspension and limit enforcement proven. |
| 9 | Integrations | Email, WhatsApp, payment, calendar, webhooks. | Consent, retry and audit tests pass. |
| 10 | Industry templates | Education consultant, college/university, healthcare administrative intake. | New tenant can be provisioned from template. |
| 11 | Enterprise and scale | SSO/API, isolated DB option, advanced analytics, SLA and DR. | Load, security and recovery targets achieved. |

# 17. Testing and acceptance standards

Unit tests for rules, normalisers, cost calculations and state transitions.

Feature/API tests for every authenticated action and public widget endpoint.

Tenant-isolation tests attempting direct record-ID access across tenants.

Prompt/tool contract tests using fixed examples and mocked AI providers.

End-to-end tests for new visitor, returning visitor, OTP, handover and suspension.

Queue retry and idempotency tests for AI, messaging, payment and webhook jobs.

Load tests for simultaneous widget sessions and agent dashboard updates.

Security tests for CORS, CSRF, XSS, injection, rate limits, file upload and leaked secrets.

Accessibility checks for keyboard use, contrast, labels and screen-reader basics.

Regression test suite must pass before each module is accepted.

# 18. Definition of done for every module

Requirements and out-of-scope items are written before coding.

Database migrations are reversible and safe for existing data.

Authorisation, validation, rate limits and audit requirements are implemented.

Automated tests are added and passing.

No unrelated files or modules are changed without explanation.

Environment variables and deployment instructions are documented.

All changed file paths and database changes are listed.

Local verification steps and results are reported honestly.

Known limitations and future dependencies are documented.

The master architecture or an Architecture Decision Record is updated if design changed.

# 19. Mandatory instructions for Cursor, Codex and future agents

READ THIS DOCUMENT BEFORE CODING.

1. Work on one approved module at a time.
2. Do not deploy to production unless explicitly instructed.
3. Do not expose or hard-code API keys, secrets or tenant credentials.
4. Preserve strict tenant isolation in database, cache, queues, storage and events.
5. Do not allow the AI model to execute SQL or unrestricted application actions.
6. Use migrations, service classes, policies, validation and automated tests.
7. Do not create client-specific code forks when configuration can solve the requirement.
8. Do not change established architecture silently; create an ADR for material changes.
9. Provide a completion report with changed files, migrations, tests and unresolved issues.
10. Stop and report honestly when required infrastructure or information is unavailable.

# 20. Architecture Decision Record (ADR) process

Create a numbered ADR in docs/architecture/decisions whenever changing tenancy model, database strategy, AI-provider contract, authentication, billing logic, public API contract, storage, queue/real-time infrastructure or security boundary.

ADR-XXXX: Decision title
Status: Proposed / Accepted / Superseded
Context: Why a decision is required
Decision: Exact choice
Alternatives considered: Options rejected
Consequences: Benefits, risks and migration impact
Date and author/agent

# 21. Suggested repository structure

app/
  Domain/
    Tenancy/  Conversations/  Leads/  Knowledge/  AI/  Billing/  Integrations/
  Http/Controllers/Api/
  Jobs/  Events/  Listeners/  Policies/
  Services/AI/Providers/
  Services/AI/Tools/
database/migrations/
database/seeders/
resources/views/
resources/js/widget/
routes/web.php
routes/api.php
routes/widget.php
tests/Unit/
tests/Feature/
tests/Tenancy/
docs/architecture/
  AI_COUNSELLOR_MASTER_ARCHITECTURE.docx
  decisions/
  module-specifications/
  deployment/

# 22. Commercial MVP boundary

The first sellable version should be smaller than the final platform but must preserve the full architecture.

Tenant creation, branding, domains, subscription and suspension.

Embeddable chat widget and persistent conversations.

Configurable services/courses/fees/documents/locations and FAQ knowledge.

OpenAI-based conversation with controlled retrieval and tools.

Lead qualification: course interest, PIN, qualification, year, subjects, study mode, phone OTP.

Preliminary rules-based eligibility.

Human handover and agent dashboard.

Usage/token/cost tracking and plan limits.

Basic reports, audit and consent records.

One secure inquiry continuation link; payment and WhatsApp may follow as next modules.

# 23. Explicitly deferred features

Autonomous outbound voice calling.

Independent medical diagnosis, prescription or emergency triage.

Unrestricted internet answers or unsupervised regulatory claims.

Full workflow automation across arbitrary client databases.

Multi-provider AI routing from day one.

Native mobile apps before web product-market validation.

Complex separate-database tenancy before enterprise demand.

Client access to source code or infrastructure secrets.

# 24. Product success measures

| Measure | Example target direction |
| --- | --- |
| Lead completion rate | Increasing percentage of conversations with verified contact and required profile. |
| Human handover quality | Agent receives sufficient summary and does not repeat basic questions. |
| Answer accuracy | High agreement with published tenant facts; low unsupported-answer rate. |
| Conversion | Inquiry → qualified lead → appointment/payment/admission/application. |
| Response time | Fast initial and normal answer latency with visible fallback during provider delay. |
| Cost control | AI and messaging cost visible per tenant, conversation and converted lead. |
| Tenant retention | Active usage, renewals and low support burden. |
| Safety/compliance | Low privacy incidents, audited actions and timely data requests. |
| Reliability | High widget availability and graceful fallback when AI is unavailable. |

# 25. Final architectural decision

Build the product as a centrally hosted, multi-tenant Laravel SaaS with MySQL, Redis, real-time messaging and a framework-neutral embeddable widget. Use OpenAI as the first model provider through an adapter, place all business decisions and database actions behind validated application services, and preserve configuration-driven industry templates. Build SaaS tenancy and suspension before AI automation, then add knowledge, qualification, human handover, billing and integrations in controlled modules.

# Appendix A — Agent startup checklist

Read this master architecture and current module specification.

Inspect repository, framework version, environment and existing migrations.

Run existing test suite before changes and record baseline failures.

Confirm the current approved module and its boundaries.

Create or verify a database backup before destructive migration testing.

Implement on a branch or isolated local environment.

Run tests, tenant-isolation checks and manual acceptance workflow.

Produce a structured completion report and update docs.

# Appendix B — Required completion report format

Module:
Status: Complete / Partial / Blocked
Scope completed:
Out of scope / deferred:
Changed files:
New migrations and rollback:
New environment variables:
Automated tests and results:
Manual test steps and results:
Security/tenant-isolation checks:
Known limitations:
Deployment notes:
Architecture/ADR updates: